Doctoral Praxis Progress Report

Advising Session: September 6, 2026

| Item | Current Value |
| --- | --- |
| Student | Biruk D. Mekonnen |
| Program | Doctor of Engineering in Artificial Intelligence |
| Praxis Title | An Artificial Intelligence-Based Classification and Ranking System for Border Gateway Protocol Incidents in Enterprise Networks |
| Report Purpose | Summarize completed methodological, experimental, and writing progress since the August 23 advising report and identify the remaining items before final submission/defense preparation. |

# 1. Executive Summary

Since the August 23 advising report, the project moved from a corrected experimental design to a completed, leakage-controlled Praxis pipeline with final independent holdout results. The incident roster was rebuilt and frozen, the RouteViews feature pipeline was completed, Behavioral, CAIDA, and RPKI/ROV features were finalized, and the final K1 incident-level stacking model was evaluated once on the sealed Final Holdout.

The current work is no longer primarily an experimentation problem. The remaining work is dissertation construction: ensuring that Chapters 3 and 4 describe the final methods/results cleanly, that Chapter 5 interprets the findings with appropriate limitations, and that all tables, figures, citations, and front-matter elements are consistent with the final evidence.

# 2. Progress Since the August 23 Advising Report

Rebuilt and froze the incident-level corpus as Roster v2 with 1,419 independent incidents: 473 Hijack, 473 Leak, and 473 Outage.

Created leakage-safe incident-level partitions: TRAIN = 993 incidents, Validation = 213 incidents, and Final Holdout = 213 incidents.

Completed RouteViews-based feature construction for the TRAIN corpus and preserved the incident as the independent experimental unit.

Finalized the V4 feature representation with 74 features: 44 Behavioral, 14 CAIDA AS-relationship features, and 16 historical RPKI/ROV features.

Evaluated baseline Random Forest, tuned Random Forest, XGBoost, refined XGBoost, imbalance strategies, feature variants, and feature-family ablations using TRAIN-only grouped cross-validation.

Completed the Phase J one-time Validation confirmation for the refined XGBoost candidate without using Validation for further tuning.

Developed K1 as a post-Validation TRAIN-only incident-level stacking architecture and completed leakage/stability checks before Final Holdout access.

Completed the one-time Final Holdout evaluation after the deployable K1 model was frozen.

Generated Chapter 4-ready figures and tables for imbalance, Stage 1, Random Forest, XGBoost, Validation, K1 stacking, K2 stability, Final Holdout, error analysis, and latency.

Produced a condensed final Praxis draft with page-count compliance across the overall document and most chapters.

# 3. Current Authoritative Experimental State

| Component | Authoritative Status |
| --- | --- |
| Incident corpus | Frozen Roster v2: 1,419 independent incidents |
| Class balance | 473 Hijack / 473 Leak / 473 Outage |
| Experimental split | TRAIN 993 / Validation 213 / Final Holdout 213 |
| Feature schema | V4: 74 total features |
| Feature families | 44 Behavioral + 14 CAIDA + 16 RPKI/ROV |
| TRAIN Behavioral rows | 68,031 five-minute incident windows |
| Final model | K1 XGB-to-XGB incident-level temporal stacking architecture |
| Stage 1 status | Experimental/auxiliary; not used as the final deployed classifier |
| Evaluation integrity | Validation opened once in Phase J; Final Holdout opened once in Phase L; no post-Holdout model changes |

# 4. Final Holdout Results

| Metric | Final Holdout Value |
| --- | --- |
| Final Holdout incidents | 213 total; 71 Hijack / 71 Leak / 71 Outage |
| Final Holdout window rows | 14,906 five-minute rows |
| Incident Macro F1 | 0.920177 |
| 95% CI for Macro F1 | [0.880117, 0.954402] |
| Top-1 Accuracy | 0.920188 |
| Top-2 Accuracy | 0.990610 |
| Mean Reciprocal Rank | 0.958529 |
| Hijack F1 | 0.877698 |
| Leak F1 | 0.904110 |
| Outage F1 | 0.978723 |
| Ranking distribution | Rank 1 = 196; Rank 2 = 15; Rank 3 = 2 |
| Top-2 count | 211 of 213 incidents |

The final results support the main Praxis claim that the completed system can classify and rank BGP incident categories at the incident level using RouteViews-derived evidence. Outage is the strongest final class, while Hijack remains the most difficult final class. These claims are stated as model-performance findings, not as proof of real-time production deployment.

# 5. Issues Addressed From Prior Advisor Feedback

| Prior Feedback / Risk | Current Resolution |
| --- | --- |
| Incident-label leakage and row-level leakage | Partitions, grouped CV, and final evaluation use incident identity as the independent unit. |
| Duplicated or correlated incident records | Roster v2 duplicate remediation completed before freezing the final corpus. |
| Unclear incident windows | Timestamp semantics were reviewed; Hijack/Leak active-window handling was separated from silent detector gaps; outage intervals use documented start/end times. |
| Need for final independent counts by class and partition | Counts are frozen and documented: 473 per class, 993 TRAIN, 213 Validation, 213 Final Holdout. |
| Need for macro-F1, per-class F1, ranking metrics, and confidence intervals | All are now available for Final Holdout and mapped to source artifacts. |
| Need for ablations and baselines | Feature-variant, feature-family, RF, XGBoost, and stacking comparisons have been documented. |
| Risk of overstating RouteViews as enterprise-local telemetry | The final writing frames RouteViews as public interdomain routing evidence and lists observability limitations. |

# 6. Dissertation Writing and Formatting Status

| Area | Status |
| --- | --- |
| Overall draft | Condensed final Praxis draft generated; current rendered length is approximately 93 pages. |
| Chapter 1 | Within preferred range after cleanup. |
| Chapter 2 | Still comparatively short relative to the 30-35 page best-practice guidance; may require advisor decision on whether depth is sufficient. |
| Chapter 3 | Updated to final methodology, including V4 features, partitions, leakage controls, and K1 architecture. |
| Chapter 4 | Updated with final results tables/figures and experimental progression. |
| Chapter 5 | Prepared around findings, limitations, future work, and operational interpretation. |
| Front matter | Contains placeholders where official committee/front-matter wording or personal sections still need final user-provided text. |
| References | APA 7 formatting has been improved; final source-by-source verification should still be completed before submission. |

# 7. Items Recommended for Advisor Review on September 6

Confirm that the final title should use “classification and ranking” rather than “root-cause ranking” as the primary framing.

Confirm whether Chapter 2 depth is acceptable or whether additional peer-reviewed literature synthesis should be added.

Confirm that Stage 1 should remain explicitly auxiliary/unresolved rather than part of the final deployed architecture.

Confirm that K1 should be described as post-window incident classification/ranking, with real-time incremental inference left as future work.

Confirm whether detailed RouteViews/MRT engineering pilots should remain in appendices rather than the main Chapter 4 narrative.

Confirm final committee names, institutional certification language, dedication, acknowledgements, and any required front-matter wording.

# 8. Remaining Work Before Final Submission

| Priority | Task | Reason |
| --- | --- | --- |
| High | Finalize official front matter and committee information | Required for submission-ready Praxis formatting. |
| High | Complete a final APA 7 reference audit | Prevents citation/reference mismatch and style errors. |
| High | Review Chapter 2 length and literature coverage with advisor | Only major chapter-length item currently marked for review. |
| High | Lock figure/table numbering after final document structure is fixed | Avoids broken cross-references during final edits. |
| Medium | Prepare defense slide deck from the final evidence map | Supports committee presentation and oral defense readiness. |
| Medium | Finalize Chapter 5 future-work language on live/streaming deployment | Keeps performance claims accurate and defensible. |
| Medium | Decide whether optional SHAP/explainability figures are needed | Useful, but should not delay the final submission if not required. |

# 9. Proposed Advisor Discussion Questions

Does the current final result provide sufficient evidence for the Praxis contribution?

Should Chapter 2 be expanded, or is the current literature review acceptable for the final submission timeline?

Is the distinction between Validation, post-Validation K1 TRAIN-only development, and Final Holdout evaluation clear enough?

Should the final document emphasize Top-2 ranking performance as the most operationally useful outcome?

Which remaining writing items should be completed before circulating the next full draft?

# 10. Attachments / Supporting Artifacts Available

Final_Praxis_Submission.docx and Final_Praxis_Submission.pdf

Master Praxis experimental record and authoritative-number register

Chapter 3 methodology pipeline figure options

Chapter 4 results tables and high-resolution figures

Final Holdout metrics, ranking distribution, confusion/error analysis, and latency documentation

Evaluation-integrity narrative documenting TRAIN, Validation, and Final Holdout access chronology

Prepared for the September 6, 2026 advising discussion.